# IMPLEMENTATION BLUEPRINT

## Unievents – Core Execution & Phase Control Plan

### Version 1

## Purpose

This document defines:

- What must be implemented in core

- Feature grouping order

- Execution priority

- Risk control checkpoints

- Completion criteria

This ensures the project moves from structured design to controlled execution without architectural breakage.

## Core System Implementation Order

### Stage 1 – Database Finalization

- Implement final User schema

- Implement final Event schema

- Add approvalStatus field

- Add soft delete fields

- Add lifecycle status field

- Add required indexes

Checkpoint
Database must fully match Unified Database Design document before moving forward.

### Stage 2 – Middleware Layer Enforcement

- JWT middleware

- Role middleware

- Ownership middleware

- Lifecycle validation middleware

- Soft delete filtering middleware

Checkpoint
No controller should directly modify database without passing lifecycle validation.

### Stage 3 – Event Lifecycle Logic

Implement:

- Draft creation

- Submit for approval

- Admin approval

- Publish after approval

- Automatic archive job

- Manual archive route

- Restore soft delete route

Automatic Archive Rule
If current date > eventDate and status = published
→ system sets status = archived

Implementation can use:

- Scheduled cron job

- On-read validation check

Checkpoint
Archived events must become immutable.

### Stage 4 – Search & Filtering System

Searchable Fields:

- title

- description

- category

- tags

Filtering Options:

- year

- category

- status

- archived

- approvalStatus

Query Requirements:

- Must exclude soft-deleted

- Must respect lifecycle visibility rules

Checkpoint
Search must not expose draft or pending events to students.

### Stage 5 – Role-Based Dashboard Integration

Organizer Dashboard

- My Events

- Draft Events

- Pending Approval

- Published

- Archived

Admin Dashboard

- All events

- Pending approvals

- Soft-deleted events

- Archive management

Student Dashboard

- Published events

- Archived events

Checkpoint
Dashboards must use filtered API endpoints only.

### Stage 6 – Permanent Deletion Control

Permanent deletion policy:

- Only admin

- Only soft-deleted events

- Requires explicit endpoint

- Hard delete must not be default behavior.

## Validation Requirements

Must validate:

- Lifecycle transitions

- Ownership

- Approval before publish

- Soft delete protection

- Archive immutability

- Role-based restrictions

- Required fields

All validation must be backend enforced.

## Risk Control Policies

- No schema changes after Stage 1 without documentation update.

- No controller logic without middleware validation.

- No direct status update without transition validation.

- No permanent delete without admin authorization.

- No lifecycle bypass from frontend.

## Definition of “Core Project Complete”

Core project is considered complete only if:

- Approval workflow implemented

- Lifecycle fully enforced

- Soft delete operational

- Automatic archive functional

- Search across metadata operational

- Role-based dashboards integrated

- API contract respected

If any of these are missing, system remains prototype.

## Future Work Separation

The following are intentionally excluded from core:

- Media upload system

- Analytics dashboards

- Multi-organizer collaboration

- Multi-university support

- Advanced reporting tools

These belong to Future Expansion Blueprint.

## Architectural Stability Outcome

After completing this blueprint:

- System becomes lifecycle-driven

- Archive becomes institutional-grade

- Deletion becomes non-destructive

- Authorization becomes layered

- REST structure remains clean

- No structural redesign required later